# BBC AGENT OPERATING SYSTEM (BBC-AOS)

# IMPLEMENTATION PHASES SPECIFICATION

## Version: 1.0

## Status: Architecture Freeze

# 1. PURPOSE

This document defines the official implementation roadmap for BBC-AOS.

Goals:

- deterministic development

- incremental delivery

- risk minimization

- architecture preservation

- continuous validation

BBC-AOS MUST be implemented phase-by-phase.

Skipping phases is prohibited.

# 2. IMPLEMENTATION PHILOSOPHY

Rules:

Build foundations first.

Stabilize before expansion.

Validate before integration.

Never sacrifice determinism.

# 3. IMPLEMENTATION ORDER

```text id=“mb3zwd” Phase 0 Repository Analysis

↓

Phase 1 Core Extraction

↓

Phase 2 Resolver + Validator

↓

Phase 3 Loop Engine

↓

Phase 4 Memory Architecture

↓

Phase 5 Agent Swarm

↓

Phase 6 Wiki Layer

↓

Phase 7 Observability

↓

Phase 8 External Interfaces

↓

Phase 9 Evaluation & Hardening

---

# PHASE 0
# REPOSITORY ANALYSIS

Status:

Mandatory

Goal:

Analyze current BBC repository.

Input:

BBC_MASTER_BBCMath

Deliverables:

```text id="6cf4w2"
migration_report.md

component_mapping.json

dependency_graph.md

architecture_report.md

risk_report.md

Tasks:

- analyze modules

- identify deterministic components

- identify reusable components

- identify deprecated components

Output:

Migration artifacts only.

NO CODE MODIFICATIONS.

Exit Criteria:

Complete repository inventory.

# PHASE 1

# CORE EXTRACTION

Goal:

Extract deterministic BBC Core.

Components:

```text id=“n4bfxw” Recipe

Ontology

Symbol Graph

Blast Radius

BBCScalar

State Manager

Audit

Directory:

```text id="3d6tza"
core/

knowledge/

Deliverables:

```text id=“bg6m56” resolver skeleton

validator skeleton

knowledge layer

core models

Exit Criteria:

Core compiles successfully.

---

# PHASE 2
# RESOLVER + VALIDATOR

Goal:

Implement authority layer.

Components:

BBCResolver

BBCValidator

ExecutionContext

Constraint Engine

Context Reducer

Deliverables:

```text id="2wwv5o"
resolver.py

validator.py

constraints_engine.py

execution_context.py

Capabilities:

minimal context

constraint enforcement

hallucination prevention

Exit Criteria:

Resolver produces deterministic contexts.

Validator rejects invalid artifacts.

# PHASE 3

# LOOP ENGINE

Goal:

Implement execution lifecycle.

Components:

LoopEngine

StateMachine

RetryEngine

ReflectionEngine

CheckpointManager

Deliverables:

```text id=“g1qdr9” loop_engine.py

retry_engine.py

state_machine.py

checkpoint_manager.py

Features:

pause

resume

retry

recovery

reflection

Exit Criteria:

100+ loop iterations without crash.

---

# PHASE 4
# MEMORY ARCHITECTURE

Goal:

Implement hierarchical memory.

Components:

Working Memory

Semantic Memory

Episodic Memory

Procedural Memory

Reflection Memory

Deliverables:

```text id="4v66f2"
memory/

consolidator.py

retriever.py

deduplicator.py

Features:

versioning

lineage

deduplication

consolidation

Exit Criteria:

Memory retrieval operational.

# PHASE 5

# AGENT SWARM

Goal:

Implement worker agents.

Agents:

Planner

Coder

Tester

Reviewer

Research

Wiki

Reflector

Memory

Deliverables:

```text id=“qhjv4g” agents/

agent_registry.py

agent_factory.py

Requirements:

all agents inherit BaseAgent

all agents use Resolver

Exit Criteria:

Agent orchestration functional.

---

# PHASE 6
# WIKI LAYER

Goal:

Implement Human Knowledge Layer.

Components:

WikiCompiler

EntityGenerator

ConceptGenerator

TimelineGenerator

ObsidianSync

Deliverables:

```text id="0i2kr2"
wiki/

vault/

Features:

markdown generation

backlinks

graph generation

Exit Criteria:

Vault generated successfully.

# PHASE 7

# OBSERVABILITY

Goal:

Implement monitoring.

Components:

Telemetry

Metrics

Tracing

Audit

Dashboards

Deliverables:

```text id=“u2okdc” telemetry/

observability/

audit/

Metrics:

token usage

loop duration

hallucination count

Exit Criteria:

Complete system visibility.

---

# PHASE 8
# EXTERNAL INTERFACES

Goal:

Expose BBC-AOS externally.

Interfaces:

REST API

MCP

WebSocket

IDE Adapters

Deliverables:

```text id="ayb3u0"
api/

adapters/

Targets:

VS Code

Copilot

Cursor

Gemini

Claude

Exit Criteria:

IDE integration operational.

# PHASE 9

# EVALUATION & HARDENING

Goal:

Production readiness.

Tasks:

benchmarking

stress testing

security testing

drift testing

long loop testing

Deliverables:

```text id=“h2jjqv” evaluation_reports/

benchmark_results/

Exit Criteria:

All success metrics satisfied.

---

# 4. SPRINT STRATEGY

Recommended Sprint Length:

1 week

Structure:

```text id="0knk1l"
Week 1

Implement

↓

Validate

↓

Benchmark

↓

Refactor

↓

Freeze

# 5. PHASE GATES

A phase may start only if:

Previous phase completed.

All tests pass.

Architecture approved.

Documentation updated.

# 6. DOCUMENTATION REQUIREMENTS

Every phase MUST update:

```text id=“nsv1iy” architecture docs

API docs

vault

changelog

audit logs

---

# 7. TEST REQUIREMENTS

Each phase requires:

Unit Tests

Integration Tests

Regression Tests

Contract Tests

---

# 8. FAILURE POLICY

If a phase fails:

Stop.

Reflect.

Document.

Retry.

Unsafe continuation prohibited.

---

# 9. CODE FREEZE POLICY

After each phase:

Architecture Freeze.

Documentation Freeze.

Tag Release.

Example:

```text id="26rzl6"
v0.1-core

v0.2-loop

v0.3-memory

# 10. FINAL IMPLEMENTATION LAW

Foundations first.

Authority before autonomy.

Validation before expansion.

Determinism before intelligence.